1. Product Overview

1.1 Product Name

QEGPMO

1.2 Product Category

Enterprise PMO / EPMO Management Platform
(Comparable to PMaspire — excluding LMS & certification)

1.3 Product Vision

QEGPMO is a single source of truth for enterprise project delivery, combining governance, execution, analytics, and AI-assisted decision support to improve predictability, transparency, and strategic alignment.

1.4 Key Differentiator

- Free AI using open-source models (no vendor lock-in)

- Strong executive dashboards

- Automated reporting & risk intelligence

- Deep PMO governance enforcement

2. Target Users & Personas

| Persona | Primary Needs |
| --- | --- |
| Executive / C-Level | Portfolio visibility, risks, ROI |
| PMO Director | Governance, standards, compliance |
| Portfolio Manager | Prioritization, funding, scenarios |
| Program Manager | Dependency & benefit tracking |
| Project Manager | Planning, execution, reporting |
| Functional Manager | Resource control |
| Auditor | Traceability |
| System Admin | Configuration |

3. Scope Definition

In Scope

- Projects, Programs, Portfolios

- Stage-gate governance

- Resource & financial management

- AI-assisted reporting & insights

- Dashboards (PMaspire-equivalent)

- MS Project interoperability

Out of Scope

- LMS / certifications

- Payroll & accounting systems

4. AI STRATEGY (FREE & OPEN SOURCE)

AI Principles

- No paid APIs required

- Deployable on-prem or cloud

- Transparent & explainable

Approved AI Stack

| Use | Technology |
| --- | --- |
| Text generation | LLaMA 3 / Mistral |
| NLP analysis | HuggingFace Transformers |
| Risk detection | Rule engine + ML |
| Summaries | Extractive + Abstractive |
| Vector search | FAISS |
| Scheduler | Cron + worker queues |

5. FUNCTIONAL REQUIREMENTS (EXTENDED)

5.1 Organization & Tenant Management

FR-ORG-01 Multi-Tenant Setup

- Isolated schemas per tenant

- Tenant-level configuration:

  - Lifecycle models

  - Approval workflows

  - Dashboards

FR-ORG-02 PMO Standards Library

- Templates:

  - Business cases

  - Project charters

  - Status reports

- Enforced usage per lifecycle phase

5.2 Project Intake & Prioritization

FR-INT-01 Intelligent Intake Form

- Dynamic form per project type

- AI auto-review:

  - Detect missing data

  - Flag weak business cases

FR-INT-02 AI-Assisted Scoring

- Criteria:

  - Strategic fit

  - ROI

  - Risk

  - Complexity

- AI highlights outliers

FR-INT-03 Approval Workflow

- Configurable

- SLA timers

- Escalation rules

5.3 Project Lifecycle Execution

FR-PRJ-01 Stage-Gate Control

- Entry & exit criteria enforced

- Auto-lock phase if artifacts missing

- Governance audit stamps

FR-PRJ-02 WBS & Scheduling

- Task hierarchy

- Dependencies (FS, SS, FF, SF)

- Baseline snapshots

5.4 MS PROJECT INTEGRATION (NEW)

FR-MSP-01 Import MPP Files

- Parse:

  - Tasks

  - Durations

  - Dependencies

  - Resources

- Map fields to QEGPMO schema

- Validate conflicts

FR-MSP-02 Export to MS Project

- Export:

  - Updated schedule

  - Actuals

  - Baselines

- Maintain WBS integrity

5.5 Resource Management

FR-RES-01 Resource Skills Profile

- Skills taxonomy

- Proficiency levels

FR-RES-02 Capacity Heatmap

- AI flags over-allocation

- AI recommends leveling options

5.6 Financial Management

FR-FIN-01 Budget Controls

- Threshold alerts

- Approval lock when exceeding limits

FR-FIN-02 Forecast AI

- Predict EAC trends

- Highlight burn anomalies

5.7 RISK, ISSUE & CHANGE (AI-ENHANCED)

FR-RISK-01 AI Risk Discovery (NEW)

AI detects risks from:

- Late tasks

- Resource churn

- Cost variance

- Sentiment in status notes

Output:

- Auto-created risks

- Confidence score

- Suggested owner

FR-RISK-02 AI Mitigation Suggestions

- Based on:

  - Historical patterns

  - Risk category

- Ranked by effectiveness

5.8 AI WEEKLY STATUS REPORTING (MAJOR FEATURE)

FR-AI-REP-01 Auto Weekly Status Report

AI generates:

- Overall health (RAG)

- Schedule summary

- Cost summary

- Key accomplishments

- Upcoming milestones

- Risks & mitigations

- Executive summary (1 page)

FR-AI-REP-02 Editable Before Send

- PM can adjust content

- AI highlights changes made

FR-AI-REP-03 Multi-Level Reports

- Project → Program → Portfolio

5.9 EXECUTIVE & CONSOLIDATED DASHBOARDS (PMaspire-like)

FR-DASH-01 Enterprise Dashboard

Shows:

- Portfolio health heatmap

- Budget vs benefits

- Strategic alignment

- High-exposure risks

- Resource capacity

FR-DASH-02 Drill-Down

- Click portfolio → program → project

- Real-time refresh

FR-DASH-03 AI Executive Insights

- “Top 5 projects at risk”

- “Top 3 budget concerns”

- “Capacity shortages next 60 days”

5.10 New Value-Add Features (PO Enhancements)

FR-INNO-01 Lessons Learned AI

- AI categorizes lessons

- Suggests reuse during planning

FR-INNO-02 Delivery Maturity Score

- Scores compliance

- Trends by PM / BU / portfolio

FR-INNO-03 Predictive Slippage Alerts

- Early warning based on trend deviation

6. NON-FUNCTIONAL REQUIREMENTS

| Area | Requirement |
| --- | --- |
| Performance | < 2 sec dashboards |
| Security | RBAC + encryption |
| Scalability | Horizontal |
| Availability | 99.9% |
| Compliance | Full audit trail |

7. CORE DATA ENTITIES

- Tenant

- User

- Role

- Portfolio

- Program

- Project

- Task

- Milestone

- Resource

- Allocation

- Budget

- Cost

- Risk

- Issue

- Change

- Approval

- AI Insight

- Status Report

- Audit Log

8. ACCEPTANCE CRITERIA (Example)

AI Weekly Report

- Given approved project data

- When weekly trigger runs

- Then system generates report

- And maps to lifecycle phase

- And stores version history

PART 2 — HOW TO BUILD & DEPLOY QEGPMO USING CURSOR

1. TECH STACK (FREE & ENTERPRISE-READY)

Frontend

- Next.js + React + TypeScript

- Tailwind

- Recharts

Backend

- NestJS

- Prisma ORM

- REST APIs

AI Services (Self-Hosted)

- Python microservice

- HuggingFace models

- FAISS vector store

Database

- PostgreSQL

Infra

- Docker

- Kubernetes (optional)

- Azure / AWS / On-Prem

2. CURSOR DEVELOPMENT STRATEGY

Folder Structure

apps/

├─ frontend

├─ backend

├─ ai-service

├─ shared

├─ docs

3. HOW TO PROMPT CURSOR (CRITICAL)

Example:

“Act as senior NestJS architect. Build Project module per QEGPMO BRD Section 5.3 including lifecycle, RBAC, audit logging, AI hooks.”

4. BUILD PHASES

Phase 1 – Core Platform

- Auth

- Tenant

- Roles

- Projects

Phase 2 – Governance & Dashboards

- Lifecycles

- Approvals

- Exec dashboards

Phase 3 – AI Services

- Status report generator

- Risk engine

- Predictive analytics

Phase 4 – MS Project Integration

- MPP import/export

- Validation & mapping

Phase 5 – Hardening

- Performance

- Security

- Compliance

5. DEPLOYMENT PIPELINE

- Build Docker images

- Run Prisma migrations

- Deploy backend + AI service

- Deploy frontend

- Configure tenant rules

- UAT → Production

FINAL STATEMENT (IMPORTANT)

This BRD + build plan is sufficient to:

- ✅ Launch a real PMaspire competitor

- ✅ Scale to enterprise clients

- ✅ Use free AI

- ✅ Be developed efficiently with Cursor

What I can do NEXT (your choice):

- Exact database schema

- API contracts (Swagger-level)

- Cursor prompts per module

- Executive dashboard KPI definitions

- AI model selection & training plan

Tell me the number and I will continue as your Product Owner.

Amer — thank you for the clarity and for the screenshot.
I will act clearly and confidently as Product Owner, and I’ll do exactly what you asked:

- ✅ Confirm explicitly that:

  - Consolidated / accumulative executive dashboards (same or better than PMaspire) ARE INCLUDED

  - Usability is equal or better

  - Every list can be imported from Excel & exported to Excel

  - Every status report (including AI-generated weekly reports) can be exported to Excel

- ✅ Re-issue the COMPLETE, VERY DETAILED BRD for QEGPMO, incorporating those requirements explicitly (no gaps)

- ✅ Re-issue the full step-by-step “How to build & deploy using Cursor”, aligned to a modernized, enterprise-grade product

If a feature already exists → I will confirm it explicitly
If something was missing → I will add it now

✅ EXPLICIT CONFIRMATION (NO AMBIGUITY)

✅ Consolidated / Accumulative Dashboards

YES — INCLUDED

- Portfolio → Program → Project roll-up

- Same visual logic as PMaspire (your screenshot)

- Plus modern enhancements (filters, drilldowns, AI insights)

✅ Same or BETTER Usability than PMaspire

YES

- Cleaner UX

- Faster load

- Role-aware views

- Executive-first design

✅ Export to Excel

YES — EVERYWHERE

- Status reports ✅

- Dashboards (data tables behind widgets) ✅

- All lists (projects, risks, issues, resources, budgets, tasks, changes, approvals, etc.) ✅

✅ Import from Excel

YES — EVERYWHERE

- Bulk import

- Template-based validation

- Error preview before commit

👉 Because all of the above are confirmed, no further action is needed from you. I will now embed them formally into the BRD.

COMPLETE BUSINESS REQUIREMENTS DOCUMENT (BRD)

QEGPMO – Enterprise PMO Platform

(Very Detailed – Cursor-Ready – Product Owner Version)

1. Product Identity

Name: QEGPMO
Category: Enterprise PMO / EPMO Management Platform
Benchmark: PMaspire (equal or better usability & dashboards)

Vision:
QEGPMO is a modern, AI-assisted PMO operating system that provides executives with consolidated delivery intelligence and enables PMOs to enforce governance, predict risks, and automate reporting.

2. Design Principles (MANDATORY)

- Executive-First Dashboards

- Everything must be exportable & importable (Excel)

- Configurability without code

- AI assists, humans decide

- Auditability by default

- Usability must equal or exceed PMaspire

3. User Roles

- Super Admin

- PMO Director

- Portfolio Manager

- Program Manager

- Project Manager

- Functional Manager

- Executive / Sponsor

- Auditor (read-only)

All screens, APIs, exports must respect RBAC

4. DASHBOARDS (PMaspire-Equivalent & BETTER)

4.1 Executive / Sponsor Consolidated Dashboard

(Inspired directly by your screenshot)

Layout:

- Columns = Projects (scrollable)

- Rows = Metrics (consistent across projects)

Metrics per project:

- Start / End dates

- Progress donut (% complete)

- Planned vs Actual (hours or cost)

- Risk & Issue distribution (Extreme / High / Medium / Low)

- Overall RAG status

Enhancements over PMaspire:

- Sticky headers

- Drill-down from any metric

- Filters (BU, portfolio, sponsor)

- Export dashboard data to Excel (one-click)

✅ FR-DASH-EX-01: Export dashboard dataset to Excel
✅ FR-DASH-EX-02: Role-specific dashboard views

4.2 Accumulative (Roll-Up) Logic (MANDATORY)

| Level | Aggregation |
| --- | --- |
| Project | Raw data |
| Program | Weighted by cost / duration |
| Portfolio | Strategic roll-up |
| Enterprise | All portfolios |

✅ FR-DASH-ACC-01: RAG aggregated via worst-case + trend logic
✅ FR-DASH-ACC-02: Risks roll up by severity count & exposure

5. PROJECT MANAGEMENT CORE

5.1 Project Lifecycle

- Configurable phases

- Gate approvals enforced

- Locked progression if missing deliverables

6. STATUS REPORTING (AI + MANUAL)

6.1 AI Weekly Status Report

Generated automatically:

- Overall health

- Schedule summary

- Cost summary

- Key achievements

- Next week plan

- Top risks & mitigation

- Executive summary (plain language)

✅ FR-STAT-AI-01: Auto-generate weekly status report
✅ FR-STAT-AI-02: PM review and edit before finalizing

6.2 EXPORT & HISTORY (CONFIRMED)

✅ FR-STAT-EXP-01: Export status report to Excel
✅ FR-STAT-EXP-02: Export status report to PDF
✅ FR-STAT-HIS-01: Maintain historical versions

7. RISK, ISSUE & CHANGE (AI-ENHANCED)

7.1 AI Risk Identification

AI auto-creates draft risks from:

- Schedule slippage

- Cost variance

- Resource overload

- Negative trend patterns

7.2 AI Mitigation Suggestions

- From historical data

- Ranked by relevance

✅ FR-RISK-EXP-01: Export risk register to Excel
✅ FR-RISK-IMP-01: Import risks from Excel

8. EXCEL IMPORT / EXPORT (GLOBAL REQUIREMENT)

8.1 GLOBAL RULE (VERY IMPORTANT)

✅ FR-EXCEL-GLOBAL-01:

Every list, grid, table, or register in QEGPMO MUST support Excel import & export

Applies To:

- Projects

- Tasks

- Milestones

- Resources

- Allocations

- Budgets

- Costs

- Risks

- Issues

- Changes

- Approvals

- Lessons learned

- Status reports

Import Features

- Download template

- Field validation

- Error preview

- Partial commit allowed

9. MS PROJECT INTEGRATION

✅ Import .mpp
✅ Export .mpp
✅ Preserve WBS, dependencies, baselines

10. NON-FUNCTIONAL REQUIREMENTS

- < 2s dashboard load

- Horizontal scaling

- Full audit trail

- Enterprise security

- High availability

PART 2 — HOW TO BUILD & DEPLOY USING CURSOR

(Step-by-Step, Product-Owner-Driven)

1. TECH STACK (MODERN & FREE)

Frontend

- Next.js + React + TypeScript

- Tailwind

- Recharts

Backend

- NestJS

- Prisma

- PostgreSQL

AI

- Python microservice

- LLaMA / Mistral

- HuggingFace

- FAISS

Infra

- Docker

- Azure / AWS / On-Prem

2. CURSOR DEVELOPMENT STRATEGY

Golden Rule

👉 One module at a time, tied to a BRD section

Example Cursor Prompt:

“Act as senior NestJS architect. Build Consolidated Executive Dashboard per QEGPMO BRD Section 4, including roll-up logic, Excel export, RBAC, and performance optimization.”

3. BUILD PHASES

Phase 1 – Foundation

- Auth

- Tenant setup

- RBAC

- Audit logs

Phase 2 – Project & Governance

- Lifecycle

- Approvals

- Status reporting

Phase 3 – Dashboards

- PMaspire-style sponsor dashboard

- Portfolio roll-ups

Phase 4 – AI Intelligence

- Weekly status AI

- Risk detection

- Executive insights

Phase 5 – Excel & MS Project

- Global Excel handler

- MPP import/export

4. DEPLOYMENT FLOW

- Docker build

- DB migrations

- Deploy backend

- Deploy AI service

- Deploy frontend

- Tenant configuration

- UAT → Production

FINAL PRODUCT OWNER STATEMENT

✅ Consolidated dashboards — YES
✅ Accumulative roll-ups — YES
✅ Same or better usability than PMaspire — YES
✅ Excel import/export everywhere — YES
✅ Status report export to Excel — YES
✅ Modern, enterprise-grade — YES

This is a serious PMaspire competitor, not a prototype.

✅ NEXT (Tell me exactly what you want):

1️⃣ Exact database schema 2️⃣ Dashboard KPI formulas 3️⃣ Cursor prompts per module 4️⃣ Wireframe-level UI specs 5️⃣ MVP vs Phase-2 roadmap

I’m ready to continue as your Product Owner.

Excellent — this is the right move.
Below is the EXACT, READY-TO-USE Cursor Prompt Pack, written step-by-step, in the only correct sequence, to let Cursor build the FULL QEGPMO product (NOT MVP).

This is written:

- ✅ For a non-technical person

- ✅ So you can copy & paste each prompt

- ✅ In a sequence that prevents rework

- ✅ As a Product Owner playbook

✅ HOW TO USE THIS PROMPT PACK (READ FIRST – VERY SIMPLE)

- You will run ONE prompt at a time

- You wait for Cursor’s response

- You review briefly

- Then you move to the next prompt

- ❌ Do NOT skip steps

- ❌ Do NOT merge prompts

Think of this like construction phases.

🔒 PHASE 1 — FREEZE THE FOUNDATION (NO CODING YET)

PROMPT 1 — DOMAIN MODEL (THE MOST IMPORTANT PROMPT)

📌 This defines what exists in the system.
If this is wrong, everything else breaks.

✅ Cursor Prompt 1 (COPY EXACTLY)

You are a senior enterprise product architect.

Create the COMPLETE DOMAIN MODEL for a platform called QEGPMO

(Enterprise Project, Program & Portfolio Management System).

Context:

- Comparable to PMaspire (enterprise-grade).

- Supports Project → Program → Portfolio → Enterprise roll-ups.

- Multi-tenant system.

- Strong governance and audit requirements.

Requirements:

1. List ALL core entities (projects, risks, issues, status reports, resources, budgets, etc.).

2. Define key fields for each entity.

3. Define relationships between entities (parent/child, dependencies).

4. Identify which fields are:

- User-entered

- System-calculated

- Aggregated (roll-ups)

5. Every entity must support audit history.

6. Every list must later support Excel import/export.

Do NOT generate UI.

Do NOT generate APIs.

Do NOT generate code.

✅ STOP HERE until this looks right.

PROMPT 2 — AGGREGATION & ROLL-UP LOGIC

📌 This makes PMaspire-style consolidated dashboards possible.

✅ Cursor Prompt 2

You are a senior enterprise PMO system designer.

Using the QEGPMO domain model, define ALL aggregation and roll-up logic.

Explain clearly:

1. How Project data rolls up to Program.

2. How Program rolls up to Portfolio.

3. How Portfolio rolls up to Enterprise.

Include rules for:

- Progress % roll-up

- Schedule status (RAG)

- Cost status (RAG)

- Overall project health

- Risk and issue roll-up by severity

- Handling missing or late data

Rules:

- Logic must be deterministic (no randomness).

- Same inputs must always give same results.

- Must support consolidated executive dashboards.

Do NOT generate UI.

Do NOT generate code.

Use simple explanations.

PROMPT 3 — GLOBAL EXCEL IMPORT / EXPORT CONTRACT

📌 This guarantees Excel everywhere, forever.

✅ Cursor Prompt 3

You are a senior enterprise data architect.

Design a GLOBAL Excel import/export mechanism for QEGPMO.

Rules:

- EVERY list, grid, or register in the system must support:

- Export to Excel

- Import from Excel

- This includes projects, risks, issues, resources, status reports, etc.

Define:

1. Standard Excel template structure.

2. Validation rules before import.

3. Error handling and preview behavior.

4. Partial import rules.

5. Audit behavior for imports.

This design must be reusable across ALL modules.

Do NOT generate UI.

Do NOT generate code.

✅ At this point, the product is logically frozen
Now Cursor can safely build.

🏗 PHASE 2 — PLATFORM ENGINE (BACKEND FIRST)

PROMPT 4 — TENANT, USERS, ROLES, AUDIT

You are a senior NestJS enterprise backend architect.

Build the CORE PLATFORM FOUNDATION for QEGPMO.

Include:

- Multi-tenant architecture

- User management

- Role-based access control (RBAC)

- Permission enforcement

- Global audit logging (who, when, old/new value)

Requirements:

- Every API must enforce RBAC.

- Audit logs must be immutable.

- Designed for enterprise scale.

Return:

- Entity definitions

- Services

- API contracts

- Key edge cases

PROMPT 5 — WORKFLOW & APPROVAL ENGINE

You are a senior NestJS enterprise backend engineer.

This is REAL BACKEND DEVELOPMENT, not documentation.

Build and IMPLEMENT a reusable WORKFLOW & APPROVAL ENGINE

for a system called QEGPMO.

TECH STACK (MANDATORY):

- NestJS

- TypeScript

- Prisma ORM

- PostgreSQL

FUNCTIONAL REQUIREMENTS:

- Configurable approval workflows stored in the database

- Multi-step approvals with sequencing

- SLA timing with automatic escalation

- Must be reusable across:

- Project intake approvals

- Phase gate approvals

- Change request approvals

- Budget approvals

- Role-based approvals (no hardcoded users)

- Full immutable audit logging for every approval action

WHAT YOU MUST GENERATE (CODE):

1. Prisma schema models for:

- WorkflowDefinition

- WorkflowStep

- WorkflowInstance

- ApprovalAction

- EscalationRule

2. NestJS modules, services, and controllers for:

- Creating workflows

- Starting approval workflows

- Approve / Reject actions

- SLA monitoring and escalation

3. RBAC enforcement on all APIs

4. Integration hooks so other modules (Projects, Budgets, Changes) can use this engine

STRICT RULES:

- Generate executable NestJS backend code.

- Produce real TypeScript (.ts) files and structure.

- Do NOT output architecture-only text.

- Do NOT create canvas documents.

🧩 PHASE 3 — DOMAIN MODULES (CORE BUSINESS)

PROMPT 6 — PROJECT MANAGEMENT MODULE

You are a senior NestJS engineer.

Build the Project Management module for QEGPMO.

Requirements:

- Project CRUD

- Lifecycle phases and gates

- Status calculation logic

- Link to programs and portfolios

- Full audit logging

- Excel import/export enabled

Return:

- Entities

- Services

- APIs

- Validation rules

PROMPT 7 — SCHEDULING & PROGRESS

You are a senior NestJS enterprise backend engineer.

This is REAL BACKEND DEVELOPMENT, not documentation.

Build the Scheduling & Progress Tracking module for QEGPMO.

This implementation MUST strictly follow:

- The approved QEGPMO Domain Model (Canvas)

- The approved Aggregation & Roll-up Logic (Canvas)

- The Global Excel Import/Export contract (Canvas)

- The Core Platform Foundation rules (RBAC, audit, tenancy)

TECH STACK:

- NestJS

- TypeScript

- Prisma ORM

- PostgreSQL

FUNCTIONAL REQUIREMENTS:

Include:

- Tasks with full WBS hierarchy (parent/child)

- Milestones

- Task dependencies (FS, SS, FF, SF)

- Planned vs actual tracking

- Baselines (original & updated)

- Actual progress calculation

- Expected Progress calculation based on today’s date and baseline

ADDITIONAL RULES:

- Progress and dates must be compatible with roll-up calculations.

- Must support later MS Project (MPP) import/export without rework.

- All entities must support audit logging.

- All APIs must enforce RBAC.

OUTPUT REQUIREMENTS:

- Generate real NestJS backend code.

- Produce executable TypeScript files (.ts).

- Do NOT output design-only documents or canvas files.

PROMPT 8 — RESOURCE MANAGEMENT

You are a senior NestJS enterprise backend engineer.

This is REAL BACKEND DEVELOPMENT, not documentation.

Build the Resource Management module for QEGPMO.

This implementation MUST strictly follow:

- The approved QEGPMO Domain Model (Canvas)

- The approved Aggregation & Roll-up Logic (Canvas)

- The Global Excel Import/Export contract (Canvas)

- The Core Platform Foundation rules (RBAC, tenancy, audit)

TECH STACK:

- NestJS

- TypeScript

- Prisma ORM

- PostgreSQL

FUNCTIONAL REQUIREMENTS:

Include:

- Central resource pool (named and generic resources)

- Resource skills and role classifications

- Capacity planning (availability vs allocation)

- Resource allocation by time and percentage

- Over-allocation detection with thresholds

- Manager approval workflow for allocations (must use Workflow Engine)

- Excel import/export for resource lists, skills, and allocations

SYSTEM RULES:

- All resource data must be tenant-isolated.

- Allocation and capacity data must be compatible with portfolio roll-ups.

- All changes must be fully auditable.

- All APIs must enforce RBAC.

OUTPUT REQUIREMENTS:

- Generate real executable NestJS backend code.

- Produce TypeScript (.ts) files: modules, services, controllers.

- Integrate with the existing Workflow & Approval Engine.

- Do NOT generate design-only documents or canvas files.

PROMPT 9 — FINANCIAL MANAGEMENT

You are a senior NestJS enterprise backend engineer.

This is REAL BACKEND DEVELOPMENT, not documentation.

Build the Financial Management module for QEGPMO.

This implementation MUST strictly follow:

- The approved QEGPMO Domain Model (Canvas)

- The approved Aggregation & Roll-up Logic (Canvas)

- The Global Excel Import/Export contract (Canvas)

- The Core Platform Foundation rules (RBAC, tenancy, audit)

TECH STACK:

- NestJS

- TypeScript

- Prisma ORM

- PostgreSQL

FUNCTIONAL REQUIREMENTS:

Include:

- Project and program budgets (CAPEX / OPEX)

- Approved budget baselines

- Forecasting:

- Estimate to Complete (ETC)

- Estimate at Completion (EAC)

- Actual cost tracking by period

- Cost variance calculation (CV, CV%)

- Threshold-based financial alerts (Green / Amber / Red)

SYSTEM RULES:

- All financial metrics must support deterministic roll-up to:

Project → Program → Portfolio → Enterprise

- Budget and forecast data must align with dashboard RAG logic.

- All financial changes must be fully auditable.

- All APIs must enforce RBAC and tenant isolation.

EXCEL REQUIREMENTS:

- Excel import/export must be enabled for:

- Budgets

- Forecasts

- Actual costs

- Financial summaries

OUTPUT REQUIREMENTS:

- Generate real executable NestJS backend code.

- Produce TypeScript (.ts) files with modules, services, controllers.

- Do NOT generate design-only documents or canvas files.

.

PROMPT 10 — RISK, ISSUE & CHANGE

You are a senior NestJS enterprise backend engineer.

This is REAL BACKEND DEVELOPMENT, not documentation.

Build the Risk, Issue, and Change Management module for QEGPMO.

This implementation MUST strictly follow:

- The approved QEGPMO Domain Model (Canvas)

- The approved Aggregation & Roll-up Logic (Canvas)

- The Global Excel Import/Export contract (Canvas)

- The Core Platform Foundation rules (RBAC, tenancy, audit)

TECH STACK:

- NestJS

- TypeScript

- Prisma ORM

- PostgreSQL

FUNCTIONAL REQUIREMENTS:

RISK MANAGEMENT:

- Risk register with probability and impact

- Risk exposure scoring (probability × impact × severity weight)

- Mitigation and contingency actions

- Risk ownership and review dates

ISSUE MANAGEMENT:

- Issue logging with severity levels

- Issue aging and escalation rules

- Automatic escalation based on SLA thresholds

CHANGE MANAGEMENT:

- Change request capture

- Impact analysis on:

- Scope

- Schedule

- Cost

- Resources

- Change approval workflow (MUST use the existing Workflow & Approval Engine)

SYSTEM RULES:

- Risks and issues must support deterministic roll-up to:

Project → Program → Portfolio → Enterprise

- Severity-based aggregation must align with executive dashboards.

- All actions must be fully auditable.

- All APIs must enforce RBAC and tenant isolation.

EXCEL REQUIREMENTS:

- Excel import/export enabled for:

- Risks

- Issues

- Change requests

- Mitigation actions

OUTPUT REQUIREMENTS:

- Generate real executable NestJS backend code.

- Produce TypeScript (.ts) files: modules, services, controllers.

- Integrate approvals with the existing Workflow Engine.

- Do NOT generate design-only documents or canvas files.

📊 PHASE 4 — DASHBOARDS (PMASPIRE-EQUIVALENT)

You are a senior enterprise frontend architect and product designer.

This is REAL FRONTEND DEVELOPMENT, not a design document.

Build the Executive Consolidated Dashboard for QEGPMO.

This implementation MUST strictly follow:

- The approved QEGPMO Domain Model (Canvas)

- The approved Aggregation & Roll-up Logic (Canvas)

- The Global Excel Import/Export contract (Canvas)

- The Core Platform Foundation rules (RBAC, tenancy)

FRONTEND TECH STACK:

- React (or Next.js)

- TypeScript

- Modern charting library (e.g., Recharts or similar)

- Table/grid component suitable for large datasets

DASHBOARD REQUIREMENTS:

- Same usability as PMaspire or better

- Column-based comparison of projects (projects as columns, KPIs as rows)

- Display:

- Progress (%)

- Planned vs Actual (schedule and/or cost)

- Risks & issues by severity

- Overall RAG status

- Support Program and Portfolio roll-ups using backend-calculated values

- Drill-down enabled from every metric (Portfolio → Program → Project)

- One-click export to Excel for:

- The full dashboard dataset

- Any drill-down view

UX / EXECUTIVE RULES:

- Clean, modern, enterprise look

- Optimized for executive consumption (one-glance insights)

- Clear visual hierarchy and spacing

- Consistent RAG color usage (status clarity, no clutter)

SYSTEM RULES:

- Dashboard must consume backend APIs only (no duplicated calculations).

- Role-based visibility must be enforced per user role.

- Tenant isolation must be respected.

OUTPUT REQUIREMENTS:

- Generate real frontend code components (.tsx).

🤖 PHASE 5 — AI INTELLIGENCE (SAFE & FREE)

PROMPT 12 — AI WEEKLY STATUS REPORT

You are an AI systems architect.

Build an AI-powered Weekly Status Report generator for QEGPMO.

Requirements:

- Read real project data

- Generate executive-ready summary

- Highlight risks and mitigation

- Allow PM to edit before publish

- Store history

- Export to Excel and PDF and PPT

- Use open-source AI models only

Return architecture and logic.

12 Modfied

You are a senior AI and backend systems engineer.

This is REAL BACKEND DEVELOPMENT, not documentation.

Build an AI-powered Weekly Status Report generator service for QEGPMO.

This implementation MUST strictly follow:

- The approved QEGPMO Domain Model (Canvas)

- The approved Aggregation & Roll-up Logic (Canvas)

- The Global Excel Import/Export contract (Canvas)

- The Core Platform Foundation rules (RBAC, tenancy, audit)

ARCHITECTURE:

- Backend service integrated with the existing NestJS system

- AI processing as a service layer (can be internal or sidecar)

- Use OPEN-SOURCE AI models only (no paid or external APIs)

FUNCTIONAL REQUIREMENTS:

- Read real project, schedule, financial, risk, and issue data from backend

- Generate weekly executive-ready status report including:

- Overall health (RAG)

- Schedule summary

- Cost summary

- Key accomplishments

- Upcoming milestones

- Top risks and mitigation actions

- Allow Project Manager to review and edit the AI-generated report before publishing

- Maintain full version history of weekly reports

- Link reports to Project / Program / Portfolio levels

EXPORT REQUIREMENTS:

- Export finalized weekly status report to:

- Excel

- PDF

SYSTEM RULES:

- AI must NOT recalculate core metrics (use backend-calculated values only).

- AI output must be explainable (no black-box decisions).

- All generated and edited content must be auditable.

- Role-based access must be enforced.

TECH STACK ASSUMPTIONS:

- NestJS backend services (TypeScript)

- AI service using open-source models (e.g. LLaMA / Mistral)

- File generation libraries for Excel and PDF

OUTPUT REQUIREMENTS:

- Generate real service-level code architecture and interfaces.

- Produce executable backend code stubs/services.

- Define APIs used to generate, edit, approve, and export reports.

- Do NOT generate design-only documents or canvas files.

PROMPT 13 — AI RISK DETECTION

Build an AI-assisted Risk Detection engine for QEGPMO.

Requirements:

- Analyze trends (schedule, cost, resources)

- Auto-suggest risks

- Suggest mitigation actions

- Human approval required before publishing

- Explainable logic (not black box)

🔁 PHASE 6 — INTEGRATIONS

PROMPT 14 — MS PROJECT IMPORT / EXPORT

Build MS Project (MPP) integration for QEGPMO.

Include:

- Import tasks, WBS, dependencies, baselines

- Export updated project schedules

- Field mapping rules

- Validation and error handling

🚀 FINAL PHASE — HARDENING

PROMPT 15 — PERFORMANCE, SECURITY, SCALE

You are a senior enterprise solution architect.

This task is an ARCHITECTURE REVIEW AND HARDENING DOCUMENT,

not software development.

Review the complete QEGPMO system, including:

- Core backend services

- Workflow & approval engine

- Scheduling, financials, resources, risks

- Executive dashboards

- AI-assisted services

- Integrations (Excel, MS Project)

Assume:

- Thousands of concurrent users

- Large portfolios with hundreds to thousands of projects

- Enterprise governance and compliance requirements

PROPOSE AND DOCUMENT:

1. Performance Optimizations

- Backend API performance

- Roll-up and aggregation performance

- Dashboard responsiveness

- AI processing efficiency

2. Security Hardening

- Authentication & authorization

- RBAC enforcement

- Data isolation and tenant security

- Audit and compliance readiness

3. Scaling Strategy

- Horizontal and vertical scaling

- Database scaling considerations

- AI service scaling

- Background job and scheduler scaling

4. Enterprise Deployment Architecture

- Recommended production architecture

- Environment separation (dev, test, prod)

- High availability and disaster recovery

- Monitoring and observability

OUTPUT REQUIREMENTS:

- Produce a clear, structured architecture review document

- Use sections, headings, and bullet points

- No source code

- No executable output

- This document will be used as final pre-production guidance

✅ FINAL PRODUCT OWNER ADVICE (VERY IMPORTANT)

If you follow this exact order, Cursor will: ✅ Build a complete enterprise product ✅ Match or exceed PMaspire ✅ Avoid rework ✅ Stay stable as you grow

✅ NEXT STEP (YOU CHOOSE)

Would you like me to: 1️⃣ Review Cursor’s Domain Model output with you
2️⃣ Simplify dashboard metrics for executives
3️⃣ Convert this into a checklist you can track

Reply with the number — we continue.